## Slide 1: Group 12
Member:
Hanh Bui Duc – Leader
Hau Phan Van
Hiep Nguyen Phi
3H

## Slide 2: Android Project
Idea:
Project name: NextNumber
In term: Game
Description: a puzzle game with some changes in gameplay base on a puzzle game in real.

## Slide 3: Project - Work
Work list:
Design scenes: main menu, player menu, option, gameplay scenes.
Program and event handle: control and style game elements
Complete effects and graphic
Advanced feature: connect through Bluetooth for multiplayer

## Slide 4: Project – Work in timeline
Day 1: Idea & Design basic view for main menu, option menu, player menu
Day 2: Design gameplay view & program for control and event handler
Day 3: Complete classic gameplay and apply classic gameplay for challenge gameplay
Day 4: Complete challenge gameplay and game elements, some effect. Add multiplayer feature ( if there is enough time)
Day 5: Complete game + prepare for demo